IFB299

Group 23

Team retrospective

Samuel Gillespie – n9990186 - Client

Francis King - N10198067 - Scrum master

Aidan Perera - N10109960 - Head Developer

JianHong Lee - N9790136 - Developer

Thomas Kirby - N10014195 - Developer

## What team members did well

All team members achieved all assigned work by the end of the sprint.

This is partially due to personal commitment from each member as well as a great sense of unity within the team.

Team members weren’t afraid to help each other if needed or to ask for help if they weren’t able to complete a part for whatever reason, this led to the release being complete and everyone’s load was lightened.

The team had very good lines of open communication so everyone was always informed of the progress of other team members and when problems arose we could solve them as a team.

## What didn’t go well

The team’s allocation of tasks was done incorrectly and as a result there was dependencies on other people’s tasks being completed. The way we worked around this was giving due dates for each component so that everyone was able to work.

This led to a lot of pacing issues where team members had to do a lot of work in some weeks and then less in others.

## Remedies

For the next sprint we will allocate based on stories so that everyone can work at an even pace.

We will continue to ensure that